TradeLoop

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| Build the website homepage and listings pages Build the trade request flow for the website Adapt navigation for a browser/desktop layout Test the website prototype across different screen sizes Line up people to test the website prototype |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Keep building out the website version of the prototype with my teammate, starting with the homepage and listings pages. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | I've been exploring a couple of desktop navigation layouts on the side, separate from the main website build. |
| - What do we need to finish as a team? | We need to agree on how much of the mobile navigation carries over to the website, since a lot of it doesn't translate directly to a browser layout. |
| - Are there any bottlenecks or blockers to the flow of work? | Building the website version from scratch is taking longer than expected, and we're still deciding how the layout should adapt across screen sizes. |

LOGBOOK

| Date: | Tuesday, 28 July 2026 |  |
| --- | --- | --- |
|  | - What did I complete since the last standup? | Started converting the homepage screen into a website layout with my teammate. Roughed out how the listings page should look on a bigger screen. Talked through how much of the mobile navigation should carry over. |
|  | - What am I planning to complete between now and the next standup? | Keep building out the website homepage and listings pages. Start on the trade request flow for the website. Sketch how the navigation bar should work on desktop. |
|  | - What are my impediments (or risks or problems)? | A lot of the mobile navigation doesn't translate well to a website layout, so we're rethinking it from scratch. Not yet sure how much content to show on larger screens versus mobile. |

| Date: | Wednesday, 29 July 2026 |  |
| --- | --- | --- |
|  | - What did I complete since the last standup? | Finished a rough version of the website homepage and listings pages with my teammate. Started building the trade request flow for the website. Settled on a simple top navigation bar for desktop. |
|  | - What am I planning to complete between now and the next standup? | Keep building out the trade request flow for the website. Start linking the website pages together so it flows properly. Check how the pages look at different screen widths. |
|  | - What are my impediments (or risks or problems)? | The trade request flow has more steps on the website than it did on mobile, so it's taking longer to lay out. Still not sure the desktop navigation is intuitive enough. |

| Date: | Thursday, 30 July 2026 |  |
| --- | --- | --- |
|  | - What did I complete since the last standup? | Finished the trade request flow for the website prototype. Linked all the website pages together so you can click through them. Tested the website prototype on a couple of different screen sizes. |
|  | - What am I planning to complete between now and the next standup? | Walk through the whole website prototype with my teammate and fix anything obvious. Tidy up spacing and layout inconsistencies between pages. Start thinking about who we could get to test the website version. |
|  | - What are my impediments (or risks or problems)? | A couple of pages look cramped on smaller browser windows, so they need reworking. Still haven't decided if we test the website separately from the mobile prototype or together. |

| Date: | Friday, 31 July 2026 |  |
| --- | --- | --- |
|  | - What did I complete since the last standup? | Walked through the whole website prototype with my teammate and fixed a few layout issues. Tidied up spacing and consistency across the pages. Decided to test the website prototype separately from the mobile one. |
|  | - What am I planning to complete between now and the next standup? | Line up a few people to test the website prototype next week. Put together a short test script for the website version. Keep polishing the pages before testing starts. |
|  | - What are my impediments (or risks or problems)? | Still need to find people who'll test on a proper desktop or browser setup, not just their phones. Not sure yet if the website prototype needs its own separate feedback round or can be combined with the mobile one. |