TradeLoop

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| Sprint 1 (28–31 July 2026) Build the website homepage and listings pages Build the trade request flow for the website Adapt navigation for a browser/desktop layout Test the website prototype across different screen sizes Line up people to test the website prototype Sprint 2 (4–7 August 2026) Turn the website prototype into a proper public front door Fix the mobile hamburger menu so it actually slides in (panel, backdrop, keyboard escape) Build the four-screen About Us flow (story, people, partners, contact) Add a light/dark theme toggle with a Discord-palette light mode Put together the TradeLoop Brand & UI Guide Put together the Progress Pitch deck for the team Wire “Post a Job” and “Sign up to earn” into the app prototype flow Swap the placeholder partner logos, office address and team photos for the real ones Replace the hand-built app-showcase mockups with real captured screens Run an accessibility and performance pass on the new light theme and mobile menu Line up Khayelitsha clients and workers to test the website and app prototype together |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | I still need to learn how to actually wire "Post a Job" and "Sign up to earn" on the website into the app prototype, since right now they don't lead anywhere. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | On the side, I've been teaching myself how to put together a proper brand guide — pulling together the colours, type and components we've used so far into one document. |
| - What do we need to finish as a team? | As a team we still need to decide whether to wire the website straight into the existing app prototype, or rebuild that flow as proper site screens — I'm still getting my head around the trade-offs there. |
| - Are there any bottlenecks or blockers to the flow of work? | The website and the app prototype are still two separate files, so nothing on the site actually leads into the product yet — that's the main thing I'm learning to untangle. |

LOGBOOK

| Date: | Tuesday, 4 August 2026 |  |
| --- | --- | --- |
|  | - What did I complete since the last standup? | Realised over the weekend that the website only really made sense to someone who'd already used the app demo, so I started learning how to turn it into a proper public front door. Learned how to wire up the hamburger button on mobile so the menu actually slides in — it had only ever been styled, never made functional, which taught me the difference between something that looks done in CSS and something that actually works. Started roughing out the About Us screens with my teammate, who showed me how they'd approached similar screens before. |
|  | - What am I planning to complete between now and the next standup? | I want to finish the four About Us screens — our story, the people, our partners, and how to connect with us. Start learning how to build a light/dark theme toggle for the site. Carry the logo through into the footer and browser tab, so I get more practice with favicons. |
|  | - What are my impediments (or risks or problems)? | I hadn't realised a button could look finished in the CSS but not actually be wired up — a good reminder to always test what I build, not just look at it. The site still doesn't link anywhere into the app prototype, which is something I still need to learn how to fix. |

| Date: | Wednesday, 5 August 2026 |  |
| --- | --- | --- |
|  | - What did I complete since the last standup? | Finished the four About Us screens with my teammate — my first time building a multi-tab flow like this. Added a real office address, phone, email, support hours and social links, since the prototype never had any — a good reminder that a prototype isn't the same as something people can actually trust. Started building the light/dark toggle, which was completely new to me. |
|  | - What am I planning to complete between now and the next standup? | Finish the light/dark toggle with a Discord-palette light mode. Start learning how to put together a Brand & UI guide, so I can practice documenting design decisions properly. Carry the logo into the nav, footer, and browser tab as a favicon. |
|  | - What are my impediments (or risks or problems)? | I struggled to make the light theme feel different from dark without straying from the brand — my teammate suggested borrowing the Discord palette, which taught me a lot about reusing an existing palette thoughtfully. The website and app prototype are still two separate files, and I'm learning that gap only gets harder to close the longer we leave it. |

| Date: | Thursday, 6 August 2026 |  |
| --- | --- | --- |
|  | - What did I complete since the last standup? | Finished the light/dark toggle — it persists and cross-fades smoothly between themes, which took some trial and error to get right. Put the logo into the nav, footer, and browser-tab favicon. Started the Brand & UI Guide — my first attempt at documenting a colour palette and typography system. |
|  | - What am I planning to complete between now and the next standup? | Finish the Brand & UI Guide — icons, components, voice & tone, and the client and worker screen flows. Start putting together a short deck to walk the team through what's changed, which will be good practice presenting my own work. |
|  | - What are my impediments (or risks or problems)? | Mapping out the client and worker screen flows properly took longer than I expected, since I'd never had to document a flow step-by-step before — I learned how much detail that actually takes. |

| Date: | Friday, 7 August 2026 |  |
| --- | --- | --- |
|  | - What did I complete since the last standup? | Finished the TradeLoop Brand & UI Guide — identity, colour, type, icons, components, voice & tone, and both screen flows. Proud of getting this done. Put together a Progress Pitch deck comparing the old app prototype to the new website update — my first time building a deck like this. Walked the team through it at standup, which was good practice explaining my own work out loud. |
|  | - What am I planning to complete between now and the next standup? | Wire "Post a Job" and "Sign up to earn" on the website into the existing app prototype, or help decide whether to rebuild that flow as real site screens. Start learning what a real backend and auth setup would look like, instead of the simulated login we have now. Help line up Khayelitsha clients and workers to test the site and app together. |
|  | - What are my impediments (or risks or problems)? | The website and app prototype are still two separate files, so there's no way yet to test the full loop with real users — something I still need to learn how to solve. Login and signup only validate in memory right now, so I'm starting to learn what an actual account system would need. |